| LONDON BOROUGH OF CAMDEN | WARDS: Kentish Town |
| --- | --- |
| REPORT TITLE: HOLMES ROAD –CONSULTATION RESULTS (TS/DT/BD/HOLMES ROAD) |
| REPORT OF: Louise Bond, Head of Transport Strategy |
| FOR SUBMISSION TO: Sam Monck, Assistant Director, Environment and Transport | DATE: 23rd November 2011 |
| SUMMARY OF REPORT: This report: i. Gives background information on the proposed parking changes on Willes Road and Cathcart Street as a result of the French School Development on 87 Holmes Road ii. Sets out the results of the consultation on the specific proposals. iii. Makes recommendations for the proposals to be implemented. Local Government Act 1972 - Access to Information The following items were used in the preparation of this report: i. The responses to the consultation from households, businesses and groups. Contact Officers: Brian Deegan Design Team Transport Strategy Service Argyle Street WC1H 8EQ Telephone: 020-7974-8710 E-mail: brian.deegan@camden.gov.uk |
| RECOMMENDATIONS: That the Assistant Director, Environment and Transport is asked to: Note the results of the consultation exercise on the Parking changes on Cathcart Street and Willes Road as outlined in section 2 of this report. Give approval to proceed with the making of the Traffic Management Orders relating to works on Cathcart Street and Willes Road Give approval to proceed with the implementation of the Works on Cathcart Street and Willes Road as set out in paragraph 1.2 of this report. |
| Signed by Assistant Director: Date: 25/11/11 |

1. 	BACKGROUND

1.1 	Planning permission was granted on the 17th June 2010 for the extension of the school on 87 Holmes Road NW5 3AX. Application number 2010/1342/P

1.2	In order to facilitate the use of the new proposed school entrance minor changes to the surrounding highway were required and these include the following:

- Removal of 25m of resident parking bay (approximately 5 spaces) on Cathcart Street and replace with School Keep Clear markings with yellow zig zags;

- Replace 10m of single yellow line marking on Cathcart Street and replace with new school bus bay;

- Removal of 25m of single yellow line on Willes Road and replace with School Keep Clear markings with yellow zig zags;

- Install loading and waiting restriction signs operational to the same hours as the CPZ: CA-L (Outer) 6.30am -6.30pm Mon-Fri;

- New road hump on Willes Road;

1.3	In addition to these works which are being consulted upon the following works were implemented in early September.  These works have no impact on residents parking and so were implemented without consultation.

- Install guardrail at new school entrance on Willes Road;

- Repaving of the footway on Cathcart Street;

- New crossover at the new school entrance on Willes Road;

- Install new school crossing signs;

1.4	These works should serve to keep the area around school entrances free from parked cars at key times of the day when children will be entering and exiting the building.  Residents will be allowed to park on the yellow zig zag markings outside of school hours and this is represented in the signage that accompanies the markings.  The new footway and crossover should serve to improve the quality of the streetscape in the area.  The new guardrail outside the new entrance will also serve to stop children spilling out onto the road at the end of the day.

2. 	CONSULTATION  AND RESULTS

2.1	A total of 111 consultation letters were distributed to residents, statutory organisations and Ward Councillors in Camden.  Further to this the consultation was made available online.  The consultation period ran from 18th August to the 12th September 2011.  The extent of the area of consultation is shown in the map in Appendix A.  A copy of the consultation letter can also be seen in Appendix B.

2.2	The Council received 8 responses, 6 from local residents, one from a local group and one from the police.  3 of these included a questionnaire response.   All three questionnaires agreed with the proposals giving a 100% acceptance rate.  Two of the respondents expressed concern over the use of speed humps whereas the third respondent requested additional humps.  An officer decision was made to exclude the speed hump from the works as although it would lead to speed reductions on the approach to the school entrance it is generally recommended not to use humps in isolation but rather consider them as part of an area speed reduction strategy.   The area is currently within a 20mph zone with an appropriate strategy and so if more physical methods of traffic calming are to be introduced it would be advisable to do this on an area basis.

2.3	Email respondents were all in favour of the scheme and in most cases wanted further measures to reduce speeds in the area although again two of the respondents questioned the use of the speed hump claiming it would cause additional noise.  There was concern from the Inkerman Area Residents Association that a new strategy for the area’s traffic would be required following the school opening.

2.4	The Metropolitan Police had no concerns over the scheme.  Camden Cycling Campaign (CCC) requested details of the schools travel plan particularly in relation to its mentioning of cycling.  They were assured that the Travel Plan was sustainable and were encouraged to see the school bus bay brought forward from the plan and introduced into the consultation.

2.5	A TMO consultation was undertaken in September 2011 which received no objections.

3. 	RECOMMENDATIONS

3.1	As no objections have been raised to the consultation it is suggested that the following works specified in section 1.2 be implemented;

- Removal of 25m of resident parking bay (approximately 5 spaces) on Cathcart Street and replace with School Keep Clear markings with yellow zig zags;

- Replace 10m of single yellow line marking on Cathcart Street and replace with new school bus bay;

- Removal of 25m of single yellow line on Willes Road and replace with School Keep Clear markings with yellow zig zags;

- Install loading and waiting restriction signs operational at the same hours as CPZ 8.30am – 6.30pm Mon-Fri.

3.2 	Installation of a single road hump is not recommended for implementation as part of this report as it was not supported by residents.  It is proposed that the area is monitored and further traffic calming measures are introduced if necessary and subject to funding being identified.

4. 	FINANCIAL IMPLICATIONS

4.1	The total cost of the Holmes Road/Willes Road/Cathcart Street scheme is estimated to be £25,455.79 (including fees and works).

4.2 	This scheme is being fully funded by a Section 106 contribution that was agreed with the approval of the development.

5. 	COMMENTS OF THE DIRECTOR OF FINANCE

5.1	The Director of Finance has been consulted in the preparation of this report and comments as follows:

- If the recommendations in the report are approved then the costs will be contained within the section 106 contribution in Engineering Services.

- The service is currently projecting to spend £16k for 2011/12 and £14k for 2012/13 for this scheme. However, if the works are completed this financial year then any overspend will need to be offset by 2012/13 budget allocation.

- The expenditure will need to be monitored in line with the Council’s financial standing orders and regulations.

- If the scheme is implemented then there will be no impact on Parking services revenue.

There are no further financial comments at this time.

6. 	COMMENTS OF THE HEAD OF LEGAL SERVICES

6.1	The head of Legal Services has been consulted in the preparation of this report and has no comments.

7. 	COMMENTS OF THE HEAD OF PARKING SERVICES

6.1	Comments received from the Parking Service on the clarity of operational hours of the zig zag markings have been incorporated into this report in section 1.2.  Specifically reference has been made to the control parking zone operational hours.  There are no other parking comments.

REPORT ENDS

Appendix A – Consultation Area

Appendix B – Consultation Leaflet